weekly memorandum

|  |  |
| --- | --- |
| to: | James Pettit |
| from: | Tommy Arrington |
| subject: | My progress on the launch box |
| date: | November 15, 2015 |
|  |  |

**LAST WEEK**

Last week I focused on changing the launch box to fit our post-PDR design requirements. Most parts did not need to be changed, but the ignition system is back to SRT-2’s design and uses the monster relay. The extra 12V step up car battery will power the igniter, so we will not need a third battery. An extra arming circuit has been added for safety and certainty. I will have the complete part list ready to order from at the meeting tomorrow.

**THIS WEEK**

This week I plan to work at Riverside to help get ready for Friday’s planned engine test, determine what parts will be needed to best “gold plate” the launch box, and help Bradford with any extra communication problems.