## Slide 1: E&P Weekly Update 2
September 21st, 2015
Week 03
4 Weeks and 6 Days until PDR

## Slide 2: What we did
ELECTRONICS(Armando)-Researched GPS transmitters, including the Beeline GPS 17. Began to look at the programming, and the materials issue with transmission. Also attended relevant pop up course.
ACTIVE CONTROL(Bradford)- Worked primarily on integrating the IMU with Arduino and researching RTOS decide on real time controls. Also looked into flight controllers, and selected the best, TeleMega, including 4 sensor channels and 6 pyro channels. Also includes telemetry and ham band transceiver.
ELECTRON/PROPUL(Tommy)- Researched the wired communication methods and searching for the ideal solution.
PAYLOAD(Travis)- Looked into the most useful data for a payload undergoing launch and how best to measure this data. Researched the tools needed and compared different methods for collection.

## Slide 3
Looking ahead…
Electronics- Keep working on GPS and how rockets dynamics will affect it
Dynamics- Continue with the IMU and work on obtaining motor movement
Communications-Select a communication system and look into
other operation products. Begin work with propulsion.
Payload- Begin selection of instruments and methods of collection,
finalize measurements to be taken